PINAKA JEWELLERY

AI-Enabled E-Commerce

Implementation Playbook

From Single Product on Etsy to Fully Automated Operations

January 2026

# Executive Summary

This playbook provides step-by-step actionable tasks and technical implementation details for building an AI-enabled jewellery e-commerce business. Starting with a single product (Diamond Tennis Bracelet) on Etsy, we systematically build six AI agent modules that automate operations while maintaining your human-first philosophy.

## The Six AI Agent Modules

| Module | Purpose | Priority |
| --- | --- | --- |
| 1. Product Intelligence | AI trained on your jewellery catalog | Week 1-2 |
| 2. Listing Agent | Auto-create/manage Etsy listings | Week 2-3 |
| 3. Shipping Agent | Generate labels, track shipments | Week 3-4 |
| 4. Marketing Agent | Manage ads, optimize campaigns | Week 4-5 |
| 5. Finance Agent | Track revenue, generate reports | Week 5-6 |
| 6. Customer Agent | Handle inquiries, draft responses | Week 6-7 |

# Module 1: Product Intelligence AI

Train an AI model on your jewellery catalog to enable intelligent product knowledge across all other agents.

## 1.1 Product Data Structure

Create a structured JSON schema for each product that captures all attributes the AI needs to understand:

Required Data Schema

products/ADCB10156.json

{ "sku": "ADCB10156", "name": "Diamond Tennis Bracelet", "category": "bracelets", "subcategory": "tennis-bracelets", "materials": { "metal": "14kt White Gold", "weight_grams": 7.3, "diamond_type": ["natural", "lab-grown"], "total_carat": 5.54 }, "pricing": { "natural": { "cost": 6000, "retail": 9999 }, "lab_grown": { "cost": 350, "retail": 1299 } }, "story": "A timeless piece for life's milestones...", "care_instructions": "...", "occasions": ["anniversary", "engagement", "milestone"] }

## 1.2 Tech Implementation Steps

Step 1: Set Up Vector Database

- Install Pinecone or Chroma for embedding storage

- Create namespace: pinaka-products

- Index dimensions: 1536 (OpenAI embeddings)

pip install pinecone-client openai chromadb

Step 2: Create Embedding Pipeline

# embed_products.py import openai, pinecone, json def embed_product(product_data): # Combine all product text for embedding text = f"{product_data['name']} {product_data['story']}" embedding = openai.Embedding.create( input=text, model='text-embedding-3-small' ) return embedding['data'][0]['embedding']

Step 3: Build RAG System

- Use LangChain or LlamaIndex for retrieval

- Configure Claude API as the LLM

- Set up product context injection

Key Decision: Model Selection Use Claude 3.5 Sonnet for all agent tasks. It offers the best balance of cost, speed, and capability. For embedding, use OpenAI's text-embedding-3-small ($0.02/1M tokens).

## 1.3 Actionable Checklist

- Export all product data to JSON format (2 hours)

- Set up Pinecone account and create index (30 min)

- Write embedding pipeline script (2 hours)

- Embed all products and upload to vector DB (1 hour)

- Create RAG retrieval function (2 hours)

- Test with 10 sample queries (1 hour)

# Module 2: Etsy Listing Agent

Automate the creation, updating, and optimization of Etsy listings using the Etsy API v3.

## 2.1 Etsy API Setup

Step 1: Create Etsy Developer Account

- Go to etsy.com/developers

- Create new application

- Request API key (keystring and shared_secret)

- Set OAuth callback URL to your server

Step 2: Required API Scopes

- listings_r - Read listings

- listings_w - Create/update listings

- shops_r - Read shop data

- transactions_r - Read orders

## 2.2 Listing Agent Architecture

# listing_agent.py class EtsyListingAgent: def __init__(self, api_key, shop_id): self.client = EtsyAPI(api_key) self.shop_id = shop_id self.product_ai = ProductIntelligence() def create_listing(self, product_sku): # 1. Get product data from knowledge base product = self.product_ai.get_product(product_sku) # 2. Generate optimized title (max 140 chars) title = self.generate_title(product) # 3. Generate description with AI description = self.generate_description(product) # 4. Generate tags (max 13, each max 20 chars) tags = self.generate_tags(product) # 5. Create via API return self.client.create_listing({ 'title': title, 'description': description, 'tags': tags, 'price': product['pricing']['lab_grown']['retail'], 'quantity': 10, 'who_made': 'someone_else', 'is_supply': False, 'when_made': 'made_to_order' })

## 2.3 AI-Powered Title Generation

Title Best Practices for Etsy Front-load primary keywords. Use format: [Product Type] + [Key Feature] + [Material] + [Occasion]. Example: 'Diamond Tennis Bracelet 5.5ct 14K White Gold ¦ Anniversary Gift ¦ Lab or Natural Diamond'

def generate_title(self, product): prompt = f''' Generate an Etsy listing title for: Product: {product['name']} Material: {product['materials']['metal']} Carats: {product['materials']['total_carat']} Rules: - Maximum 140 characters - Front-load primary keywords - Use ¦ as separator - Include 'Free Lifetime Care' ''' return claude.complete(prompt)

## 2.4 Actionable Checklist

- Apply for Etsy API access (1-3 days wait)

- Set up OAuth flow for token management (3 hours)

- Build EtsyAPI wrapper class (4 hours)

- Create title/description/tag generators (4 hours)

- Build listing creation function (2 hours)

- Build listing update/sync function (2 hours)

- Test with single product listing (1 hour)

- Add error handling and retry logic (2 hours)

# Module 3: Shipping & Label Agent

Automate shipping label creation, tracking, and customer notifications.

## 3.1 Shipping Provider Integration

Recommended: ShipStation API

- Aggregates multiple carriers (UPS, FedEx, USPS)

- Automatic best-rate selection

- Insurance integration for high-value items

- $9.99/month for up to 50 shipments

Alternative: Direct Carrier APIs

- EasyPost API - Multi-carrier, simpler integration

- Shippo - Similar to EasyPost, good rates

## 3.2 Shipping Agent Architecture

# shipping_agent.py import shipstation class ShippingAgent: def __init__(self, api_key, api_secret): self.client = shipstation.ShipStation(api_key, api_secret) def create_label(self, order): # 1. Create shipment shipment = self.client.create_shipment( order_id=order['id'], carrier_code='ups', service_code='ups_ground', package_code='package', weight={'value': 0.5, 'units': 'pounds'}, ship_to=order['shipping_address'], insured_value=order['total'] # CRITICAL for jewelry ) # 2. Get label PDF label = self.client.create_label(shipment.id) return label.pdf_url def get_best_rate(self, order): rates = self.client.get_rates(order) # Filter: must have signature + insurance eligible = [r for r in rates if r.signature and r.insurance] return min(eligible, key=lambda r: r.cost)

## 3.3 Jewelry-Specific Shipping Rules

High-Value Shipping Protocol For orders over $500: Require signature confirmation, add insurance for full value, use discreet packaging (no jewelry branding visible), photograph package before shipping.

- All orders require signature confirmation

- Insurance mandatory for orders > $500

- Use discreet outer packaging

- Include branded inner box with handwritten note

- Photograph sealed package with tracking number visible

## 3.4 Actionable Checklist

- Sign up for ShipStation or EasyPost (30 min)

- Configure carrier accounts (UPS, FedEx) (1 hour)

- Build ShippingAgent class (3 hours)

- Create label generation function (2 hours)

- Add insurance auto-calculation (1 hour)

- Build tracking webhook handler (2 hours)

- Create customer notification templates (1 hour)

- Test end-to-end with dummy order (1 hour)

# Module 4: Marketing & Ads Agent

Manage Etsy Ads, analyze performance, and optimize campaigns automatically.

## 4.1 Etsy Ads Strategy

Budget Allocation (Starting)

| Phase | Daily Budget | Target ROAS |
| --- | --- | --- |
| Week 1-2 (Learning) | $10/day | N/A (data collection) |
| Week 3-4 (Optimize) | $15/day | 3x minimum |
| Week 5+ (Scale) | $25-50/day | 4x target |

## 4.2 Marketing Agent Architecture

# marketing_agent.py class MarketingAgent: def __init__(self, etsy_api, budget_config): self.etsy = etsy_api self.budget = budget_config def analyze_performance(self, listing_id, days=7): stats = self.etsy.get_listing_stats(listing_id, days) return { 'views': stats['views'], 'favorites': stats['favorites'], 'orders': stats['orders'], 'revenue': stats['revenue'], 'ad_spend': stats['ad_spend'], 'roas': stats['revenue'] / stats['ad_spend'] if stats['ad_spend'] > 0 else 0, 'conversion_rate': stats['orders'] / stats['views'] * 100 } def optimize_budget(self, listing_id): perf = self.analyze_performance(listing_id) if perf['roas'] >= 4: return 'INCREASE' # Scale winning ads elif perf['roas'] >= 2: return 'MAINTAIN' # Profitable, keep else: return 'DECREASE' # Reduce or pause

## 4.3 AI-Powered Optimization

- Daily: Pull Etsy stats via API, calculate ROAS per listing

- Weekly: AI analyzes trends, suggests budget reallocation

- Monthly: Full performance report with recommendations

## 4.4 Actionable Checklist

- Enable Etsy Ads in seller dashboard (10 min)

- Set initial daily budget at $10 (5 min)

- Build MarketingAgent class (3 hours)

- Create performance tracking database (2 hours)

- Build daily stats collection cron job (2 hours)

- Create AI optimization prompts (2 hours)

- Build weekly report generator (2 hours)

- Set up Slack/email notifications for alerts (1 hour)

# Module 5: Finance & Revenue Agent

Track all financial metrics, automate reporting, and provide real-time business intelligence.

## 5.1 Financial Data Pipeline

Data Sources to Integrate

- Etsy Transactions API - Orders, fees, deposits

- ShipStation - Shipping costs

- Product Database - COGS (cost of goods sold)

- Ad Platforms - Marketing spend

## 5.2 Finance Agent Architecture

# finance_agent.py class FinanceAgent: def __init__(self, etsy_api, shipping_api, product_db): self.etsy = etsy_api self.shipping = shipping_api self.products = product_db def calculate_order_profit(self, order): revenue = order['total'] cogs = self.products.get_cost(order['sku']) etsy_fees = revenue * 0.095 # 9.5% total shipping_cost = self.shipping.get_cost(order['shipment_id']) gross_profit = revenue - cogs - etsy_fees - shipping_cost margin = (gross_profit / revenue) * 100 return { 'revenue': revenue, 'cogs': cogs, 'fees': etsy_fees, 'shipping': shipping_cost, 'gross_profit': gross_profit, 'margin_pct': margin } def monthly_report(self, month, year): orders = self.etsy.get_orders(month, year) total_revenue = sum(o['total'] for o in orders) total_profit = sum(self.calculate_order_profit(o)['gross_profit'] for o in orders) return self.generate_ai_summary(total_revenue, total_profit, orders)

## 5.3 Key Metrics Dashboard

| Metric | Frequency | Target (Month 1) |
| --- | --- | --- |
| Total Revenue | Daily | $2,598+ |
| Gross Margin | Per Order | >60% (lab-grown) |
| Ad ROAS | Weekly | 3x+ |
| Customer Acquisition Cost | Monthly | <$100 |

## 5.4 Actionable Checklist

- Set up PostgreSQL or Airtable for financial data (2 hours)

- Build FinanceAgent class (4 hours)

- Create order profit calculator (2 hours)

- Build daily/weekly/monthly report generators (4 hours)

- Create AI summary prompt for insights (2 hours)

- Set up automated email reports (2 hours)

- Build simple dashboard (Streamlit or Retool) (4 hours)

# Module 6: Customer Service Agent

Handle customer inquiries with AI-drafted responses that maintain human oversight and warmth.

## 6.1 Human-First Approach

Golden Rule AI drafts responses, humans review and send. Never let AI auto-respond to customers without human approval. This maintains your brand promise of genuine human connection.

## 6.2 Customer Agent Architecture

# customer_agent.py class CustomerAgent: def __init__(self, product_ai, order_db): self.product_ai = product_ai self.orders = order_db self.tone = 'warm, personal, helpful' def categorize_inquiry(self, message): categories = [ 'product_question', # Sizing, materials, care 'order_status', # Where is my order? 'shipping_issue', # Delayed, damaged 'return_request', # Return/exchange 'custom_request', # Special orders 'compliment', # Thank you! 'complaint' # Needs escalation ] return self.classify_with_ai(message, categories) def draft_response(self, message, customer_name, order_history): category = self.categorize_inquiry(message) context = self.get_relevant_context(message, order_history) prompt = f''' Draft a response to this customer inquiry. Customer Name: {customer_name} Category: {category} Message: {message} Context: {context} Tone: {self.tone} Sign off with: "Warm regards, [Team Member Name]" ''' return self.generate_with_ai(prompt)

## 6.3 Response Templates by Category

Product Questions

- Pull product data from knowledge base

- Include care instructions

- Offer video consultation for high-value items

Order Status

- Fetch real-time tracking from shipping API

- Provide expected delivery date

- Proactively address potential delays

Complaints (Escalation Path)

- Flag for immediate human attention

- Draft empathetic response for review

- Log in CRM for follow-up

## 6.4 Actionable Checklist

- Set up Etsy Conversations webhook (2 hours)

- Build CustomerAgent class (4 hours)

- Create message categorization logic (2 hours)

- Build context retrieval (order history, product info) (3 hours)

- Create response generation prompts (2 hours)

- Build review queue interface (Slack or web) (4 hours)

- Set up notification for new messages (1 hour)

- Create escalation workflow for complaints (2 hours)

# Technology Stack Summary

## Core Infrastructure

| Component | Recommended | Monthly Cost |
| --- | --- | --- |
| AI/LLM | Claude API (Sonnet) | ~$20-50 |
| Vector Database | Pinecone (Starter) | Free |
| Embeddings | OpenAI text-embedding-3-small | <$5 |
| Hosting | Railway or Render | $5-20 |
| Database | Supabase (PostgreSQL) | Free |
| Shipping | ShipStation | $9.99 |
| TOTAL |  | $40-85/month |

## Development Languages

- Python 3.11+ - All agents and backend

- FastAPI - API framework for webhooks

- LangChain - RAG and AI orchestration

- React (optional) - Dashboard UI

# 7-Week Implementation Timeline

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 1-2 | Foundation | • Product data structure and JSON schema • Vector database setup (Pinecone) • Embedding pipeline for products • Basic RAG system working |

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 2-3 | Etsy Integration | • Etsy API access approved • OAuth flow implemented • Listing Agent creating listings • First product live on Etsy |

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 3-4 | Shipping & Fulfillment | • ShipStation integrated • Label generation automated • Tracking webhooks active • Customer notifications working |

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 4-5 | Marketing | • Etsy Ads enabled and running • Performance tracking active • Weekly optimization reports • AI budget recommendations |

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 5-6 | Finance | • Order profit tracking • Daily/weekly reports automated • Dashboard with key metrics • AI insights on performance |

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Week 6-7 | Customer Service | • Message categorization working • AI draft responses • Human review queue • Full system integration |

# Immediate Next Steps

## This Week

- Export your product data to JSON format following the schema in Module 1

- Sign up for Pinecone (free tier) and create your product index

- Apply for Etsy API access (can take 1-3 days for approval)

- Sign up for Anthropic API access (Claude)

- Set up a GitHub repository for your agent code

## Before First Sale

- Have at least one product fully listed on Etsy

- ShipStation account ready with carrier connections

- Basic finance tracking spreadsheet or database

- Customer response templates ready for common questions

Remember Your Philosophy Technology should amplify human connection, never replace it. Build these agents to handle the routine so you can focus on creating memorable customer experiences. Every customer interaction should feel personal, thoughtful, and genuinely caring.

— End of Implementation Playbook —

Pinaka Jewellery: Where Every Piece Tells Your Story